## Slide 1: abuse-c update
Denis Walker
Business Analyst
RIPE NCC Database Team

## Slide 2: Where are we now?
Number or LIRs ~ 9000
abuse-c contacts added ~ 4000
still to be added ~ 5000
<number>

## Slide 3: Networks covered
IPv4 allocations ~ 57%
IPv6 allocations ~ 58%
IPv4 PI assignments ~ 6%
IPv6 assignment ~ 14%
IPv4 allocated address space ~ 62%
IPv4 assigned PI address space ~ 12%
<number>

## Slide 4: Simplified UI for adding abuse-c
To be deployed shortly after RIPE 67
Log into LIR Portal
Enter email address
DONE
The software will do everything else
<number>

## Slide 5: Deadline for LIRs
It was agreed all LIRs should have abuse-c by end of Q3 – now!!
We have listened to your comments
The new UI should help
Propose extending deadline to end November
After that date all remaining LIRs will have it set up for them by default
<number>

## Slide 6: PI space
Propose delaying start of this phase until end of November
Provide new simplified UI for PI holders
  Enter org id, mntner password, email address
  DONE
The software will do everything else
<number>

## Slide 7: References to abuse-c
Currently only from organisation object
Some users find duplicating org a problem
Allowing references from multiple locations is also a problem
RIPE NCC acknowledges this is a problem
Propose to take an in depth look at options
Come back to WG with suggestions for improvement
<number>

## Slide 8
Questions?